Minutes for meeting Friday 18th Jan 2002

Present: Stuart, Chris, Hakim, Sami, Will, Trevor

Apologies: Jimmy

Matters Arising:

- Those members present agreed with the new roles assigned for the second semester project development.

- Hakim has received the long awaited license for Handel-C. The license supports multiple users by specifying the MAC address of each PC the software will be licensed to. Users must all be licensed

Action: Everyone must send Hakim the MAC address of the system they will be using by Friday 25th Jan.

- Progress has been made with the PGP code. Will reported he had compiled the source to a DLL under Visual C++.

Action: More work is needed to remove system calls and to compile source to an executable.

Action: Learn more about DLLs. May use DLL in final system to make GUI development easier by using Visual Basic to connect to DLL component.

- Stuart has made progress with the MIPS emulator in C. He demonstrated a basic program and described the program structure.

Action: Further functionality will be added before the next meeting.

- The next major deadline relates to a formal review with the board of directors. Progress against work plan will be the main deliverable.

Action: Focus attention on project plan and Prototype I (software only integrated system).

Action: Sami and Will to work on integration and integration plan. Specifically they will need to find an optimum way of discovering where system calls are located in the source code

Action: Trevor will draft a work plan for the next semester. Plan to be reviewed at next meeting.

- It was agreed that all system calls should be removed from the MP3 code and the PGP code before the two will be integrated.

- Audio files ([.wav] and [.mp3]) are needed for testing.

Action: Members will supply from their personal collection and the Internet.

- Two new risks were identified.

- Maintaining the portability of source code between GCC and Visual C++

- Personal matters relating Jimmy

Action: Try to keep to ANSI C in coding. Co-simulation will occur under both development environments.

Action: Wait and see if Jimmy has to leave group. If he does re-assign roles again.

- A new strategy has been deployed to encourage the learning of the DK1 suite. Group will work as teams of two or three to solve a common problem every week.

Action: Teams to write code to bubble sort 25 strings from a file. Work accessed on number of gates used and number of execution cycles required for sorting.

- Hakim was given a list of resources to aid his research into writing GNU make files. He is still busy catching up with work from last semester and may have to postpone this task.

Action: Monitor progress. Info about GNUmake available from http://www.gnu.org/manual/make/index.html and by typing make –help at Linux terminal window.

- Group to plan final deliverable’s content as soon as possible.

Minutes for meeting Monday 21st Jan 2002

Present: Stuart, Chris, Will, Trevor

Apologies: Jimmy, Sami, Hakim

Matters Arising:

- Group met with Martyn only as Peter was no where to be found. He said group should make documentation cleanup a low priority and concentrate more effort on implementing our prototype(s). He felt group was behind on implementation

Action: Trevor to quickly amend as many documents as possible then divert attention to implementation.

- Stuart reported that he had managed to get GCC for MIPS working (almost) and demonstrated it compiling various programs. Emulating the compilation using SPIM was difficult as the program caused and exception to be raised. After several hours of trying, a temporary work around was found and we were able to emulate two programs.

Action: Stuart to try to get MIPS to link source files under mips-gcc.

Action: Trevor to find out more about MIPS assembly and SPIM.

- Chris has made progress in learning Handel-C.

- As full team was not present a review of the draft plan was impossible.

Action: Review postponed to next meeting.

- Will has made some progress with the PGP code. He needs a copy of CYGWIN.

Action: Stuart will make a copy available.